
Progress Report on Regional Upland Disposal Planning
Prepared for the Lower Columbia Solutions Group
August 20, 2009 meeting

Background

Since 2006, the LCSG has been working on a solution to help lower Columbia ports dredge and dispose of sediments that are too contaminated for in-water release. These sediments must be disposed in an up-land permitted facility. The partners recognize that pesticides, metals and other contaminants originating throughout the Columbia River watershed move down through the system and settle out at the mouth of the river, leaving lower Columbia ports with the costly problem of dredging and disposing of these materials, most of which they didn't produce. Given the importance of the lower Columbia ports to the regional economy and to local communities, Oregon and Washington partners endorse a regional solution.
Phase 1 – Design a regional upland disposal facility 

In 2010, we intend to design and permit an upland disposal facility that can be used by multiple ports, located in an area that makes sense considering sediment transportation costs, environmental considerations and community interests. The facility will reuse a City of Warrenton wastewater lagoon that has been pre-selected with facility siting criteria and is already partially engineered to handle contaminated material. When built, the facility will hold 200,000 cubic yards of material to meet the lower ports’ needs for the next 5 to 15 years, at which point the facility will be caped to provide the City with land for redevelopment. Feasibility and design will cost $400,000, including permitting, community involvement and project management. State, local, federal and non-profit partners are contributing.  

Phase 2 – Facility construction

Construction of the facility and use by lower Columbia River ports is planned for 2011. The LCSG is raising local contributions and working with the region’s Congressional delegation to secure the approximately $5 million needed for construction. 
Job creation/retention 

This project is essential to maintain economic operations at the Port of Astoria, which is currently unable to dredge contaminated areas for lack of an upland disposal facility. The Port of Ilwaco and others are expected to need upland disposal options in the near future. Local communities and regional shipping and tourism operations depend on these ports and their ability to dredge their docks and mooring basins, and this regional facility will provide the opportunity to regionally share and manage costs associated with dredging and disposal. Without it, economic benefits associated with cruise ship visits, groundfish, salmon and crab fisheries, and the lower Columbia maritime industry will be lost.

Long term sustainability 

By providing a safe place to dispose of contaminated sediments that’s consistent with local land uses, this project will support a healthier river environment and the long term economic sustainability of the lower Columbia community. 

A “green” solution 

By reusing an existing City of Warrenton wastewater lagoon that’s already partially engineered to handle contaminated material, this project will conserve resources and land, providing a “green,” win-win solution for the City, ports and the local community. In addition, the feasibility phase will include research on the use of bio-remediation technologies to remove contaminants from sediments. 

Status and next steps

We are currently working with funding partners to raise approximately $400,000 to initiate a feasibility study and do design and permitting for the regional upland disposal facility in early 2010. The Port of Astoria, City of Warrenton, Oregon Business Development Department and Oregon Department of Environmental Quality have committed funds, and match funds have been offered by the US Economic Development Administration. These and other funding sources are expected to come together in early 2010, when we will hire an engineering firm to assist the feasibility study and design components.
We will also prepare a FY 2011 congressional request for funding to construct the upland disposal facility, and continue seeking state and local contributions. 
LCSG action needed
At the August 20 meeting, LCSG members will hear an update on this project, offer suggestions for additional partners to support the feasibility study, and discuss the potential FY 2011 congressional appropriations request for facility construction.
For more information

Please contact Mikell O'Mealy, LCSG Program Manager, at 503-229-6590 or mikell.omealy@state.or.us, with any ideas, suggestions or questions about this project, our next steps and these critical needs. 
2

