MOUTH OF COLUMBIA RIVER BENEFICIAL USE PROGRAM

TECHNICAL AND MANAGEMENT TEAM MEETING

July 8, 2019, 9:00 am – 3:00 pm

Portland State Office Building, Portland, Oregon

MEETING NOTES

SYNOPSIS

In response to direction from the Lower Columbia Solutions Group (LCSG), members of the technical and management team for the Mouth of Columbia River (MCR) Beneficial Use Project convened in Portland on July 8, 2019 to develop recommendations on:

- This year’s program for disposal and research at the North Head site;

- Any additional/ongoing research or adaptive management at the South Jetty disposal site; and

- Next steps regarding onshore placement at Benson Beach.

This was a very productive meeting, with the group assembled recommending:

- Schedule a Winter (first two weeks in January) LCSG meeting and invite staff from the Corp’s national Reginal Sediment Management program in order to share results from our Columbia River Mouth program and to dialogue on how to get over hurdles of the Corps’ least cost policy.

- Proceed with Phase 2 of the North Head pilot project as agreed to at the December 2018 workshop.

- At the South Jetty site, proceed with placement of up to 400,000 cubic yards annually and develop a regime of routine monitoring every 3-4 years.

- To extent feasible, monitor and analyze trends of sediment input on razor clam recruitment to determine if it can be demonstrated that nearshore placement has positive impacts such as increases razor clam recruitment.

- Identify needed updates to the MCR Regional Sediment Management Plan (RSMP).

- Prepare an application for potential Section 1122 funding, if available next Spring.

ATTENDEES

| Oregon Department of Land Conservation & Development | Patty Snow, LCSG Co-Convener Andy Lanier (phone) |
| --- | --- |
| Washington Department of Fish & Wildlife | Dan Ayres |
| Oregon Department of Fish & Wildlife | Caren Braby |
| Columbia River Crab Fishermen’s Association | Dale Beasley |
| Washington Department of Ecology | George Kaminsky Penny Kelley Bobbak Talebi Rick Mraz |
| Washington Department of Natural Resources | Scott Marion Rick Schwartz |
| U.S. Army Corps of Engineers, Portland District | Jarod Norton Elizabeth Santana Rachael Stoltz (phone) |
| NOAA Fisheries | Curtis Roegner |
| Congresswoman Herrara-Beutler | Dale Lewis |
| Facilitation Team | Jim Owens Alisha Morton |

WELCOME, INTRODUCTIONS AND MEETING PURPOSE

Jim Owens, Facilitator, welcomed participants. Patty Snow gave a quick overview of the first few agenda items then asked for a round of introductions.  The technical and management teams have been convened today to: develop recommendations for 2019 for disposal and research at the North Head site, discuss adaptive management for the South Jetty site; and discuss next steps for placement at Benson Beach.

Status of Support Services

Jim briefly described the status of support services, noting that at the December meeting there was support for maintaining the Lower Columbia Solutions Group (LCSG) and proceeding with the work tasks recommended by the Facilitator.  Bobbak Talebi indicated that WDOE is pleased that the Corps has agreed to contract for coordination/facilitation services beginning in Spring/Summer 2020.  After the December meeting, two contracts were initiated – one is the cooperative agreement initiated by WDOE which is a mechanism for agencies and organizations to contribute financially; the second is a service agreement with the National Policy Consensus Center to subcontract with Jim for coordination/facilitation services through May 2020.  Four organizations are contributing – the Oregon and Washington Coastal Programs, Washington State Parks & Recreation, and Oregon Department of Fish and Wildlife (ODFW). Bobbak said both contracts are moving forward and have been sent out for signatures.

December 2018 LCSG Workshop Direction

Jim summarized direction from the December 2018 LCSG meeting to convene this group to talk about North Head site, South Jetty site and continue conversation about on-shore placement at Benson Beach.  In addition to today’s meeting, the website will be updated and informational materials will be developed about the program to date for use in outreach for other entities and the public.  Jim also said we will be doing some outreach to elected officials to get them up to speed on the “why” of this program.  He said we will be reaching out to other entities that used to be active players, as well such as to Clatsop and Pacific counties.

Jarod said that efforts are being made to get the national RSM program staff to meet with the full LCSG, potentially in late October / early November and that it would be good to have the meeting in Astoria or Long Beach.  The focus could be the sharing of data, information and practice between the two programs.  Participants agreed it would be best to combine this with the winter LCSG workshop.

Jarod said that Curtis Roegner’s support agreement is waiting for the commander’s approval and the Corps is working on extending the agreement with George Kaminsky at WDOE.  They will also be adding tasks to the USGS agreement.  He said they also have a proposal for the RSM program to work with Nick Cohen.  Funding prospects look good.

Jim said he will distribute a doodle pool to the LCSG for a late October / early November meeting with the RSM staff.

Dredging Equipment Availability / Schedule

Jarod said the schedule for the dredges is abbreviated and we will have approximately 19-20 days at the MCR, all in September, with eight foul weather backup days.  He said the focus will be on the nearshore placement at North Head site with the rest focused on placing 400k at the South Jetty Site.  He said we want to be comfortable with that volume before adding more.

Jarod said the contract hopper dredge will be present this year as well, out in late July to start work on the North Head, South Jetty site and Shallow Water sites.  He said there’s hope that it’s going to be a light shoaling year, with a focus on feeding Benson Beach with increased placement at the Shallow Water site. Jarod said they are trying to be creative and spread the material out more.  They will start developing a plan for placement in the next couple of weeks.  Jarod and Rachael said that the amount of material for placement this year is expected to be 2.5 million cubic yards, which is considerably less than normal.  Jarod said at North Head the focus will be on the north channel because it is a priority for the bar pilots.  They will also be working with the contractors to increase the quantity of placement material.

George asked whether the Deep Water site will still be used with the reduced amount of available material.  Jarod said yes, the site will always be included for use due to potential weather conditions, although the agency will try to limit it as best they can.

George asked if there is any ongoing work at the jetty that could affect placement.  Jarod said the North Jetty work is complete and the Corp will be starting work on the South Jetty, but that won’t have any impacts.

Dale asked Jarod what happened to the Essayons to put it out of commission.  Jarod said it was an issue with the coupling.  Initially, it was going to take 15-16 weeks to replace but it was found that reverse engineering of the couplings would take 7-10 days.  They put the damaged parts back on and were cleared to use them.  When the replacement parts come in, they will replace them with minimal down time.

2019 PROGRAM FOR DISPOSAL AND RESEARCH AT THE NORTH HEAD SITE

Jim reviewed the excerpts on the North Head site portion of the December 2018 workshop summary.

Design of a Phase 2 Project / Funding and Permitting Considerations

Jarod said the only issue is safety for the dredge when placing parallel berms.  He said the right conditions need to occur.  Penny Kelley reminded that there is a height limitation of two feet.  She said there is flexibility to change orientation of the berm as it’s allowed in the permit.  George asked if we’re already permitted for this year’s work.  She said this year’s work is considered phase two, which is covered by the Certification.  She said we are limited by basically the size of the berm and the area, but not the orientation.  The quantity is restricted to no more than 100k this year.

Jim said there was discussion about placing enough material to ascertain where it’s distributed.  He said there were concerns that last year’s experiment didn’t provide enough information.   George said that’s his take on it.  He said we couldn’t really say the material was going in a certain direction or if there was a good dispersal rate.  He said we basically can track a little bit of movement then it’s gone.  He said we might see something different with the parallel berm.  Jarod said the first two surveys showed limited change but there were no wave events.  Prior to a third survey, there was a large wave event, after which everything was basically gone.

Penny asked if there would be a buoy going out to track it this year.  Jarod said yes.   George said it would be nice to have a larger berm, but that’s a permitting issue.  He said it’s not creating enough of a difference; it’s just background noise.  Penny said the height of the feature is one of the main restricting points.  She asked if George was asking for more material or a higher / longer berm.  George said the more it’s different than the background seabed the better.  Right now we’re trying to get a rate and direction of dispersal.  He said we will be able to quantify that better with a larger berm.  He said the Corp did a great job measuring small differences.  If you have only a few inches of sediment thickness, it’s blending into the background of the seabed morphology.  It’s just sort of smearing around.  A higher feature helps to do less smearing and can provide a better picture of dispersal direction.

Curtis said the answer may just be that it gets smeared around.  George said it could be that height doesn’t affect it at all.  It’s unclear if any would go towards Benson Beach vs. Long Beach / North Head.  He said the biggest area of erosion is still Benson Beach and it would be nice to see if any of that goes to Benson Beach.  It’s a massive beach and the erosion may not be reduced by the small amount of nearshore placement.

Jarod said after this year we will have the greenlight to dispose the maximum amount of material.  When we have the ability to place a greater quantity we can construct a much larger berm.  He said a sediment tracer would be nice and he will investigate the potential for funding next year.

Curtis asked if this year’s placement will be done in the same place within the study area.  Jarod said it will be further north.  Penny said the pilot study was designed to be done in two areas.  Jarod said the study area is so big that we want to see if the south side acts differently than the north side.

Scott Marion asked if it’s safe to assume that the process to construct a higher berm would be the same as thin layer dispersal.  George said he didn’t know if they are different processes but we could tell where the sand goes on a short time frame with a higher berm as it would be an the elevated feature relative to the background.  He said it may disperse as most efficiently as possible in a certain direction and could help tell us how it effects the background better.  He said it’s all a concept.

Rick Schwartz asked if we have been using the Shallow Water site less.  Jarod said yes, there has been a downward trend.  Rick asked if that could be affecting erosion at Benson Beach.  He said we have been so cautious with the mounding at the Shallow Water site but perhaps we need to be taking a little more risk to feed the beach appropriately.  He said we have the source of material to slow it down a little bit.  Curtis said expense is a big issue.  He said a sediment tracer study would answer all these questions and that maybe we should consider setting it up again.  Jarod said one in Coos Bay a few years back cost $6-7,000.  He said we would all have to agree on it.  Jarod said he would work on getting an agreement to carry over funds from this year to fund a study next year.  Jim said his non-technical sense of this pilot project was intended to see what we can monitor and see any indications of adverse effects.  He said once we answer those we can define a full boar project there.

Curtis said he thinks we should focus on intensive dumping at the North Head site to see what happens to tagged crabs.  He said his group tagged crabs immediately before the dumps and two controls afterwards.  He said there are differences with their migration out of the control site and they want to repeat the test.

Curtis said his colleagues have deployed a bunch of receivers off the Washington coast focusing on salmon migration but any tagged crabs that go north will be detected.  He said we know some of them are going north and it will help us determine timing.  He said we need to set up a big array around where the Esseons will be, they have 10 receivers now and will set up and loop in with what is off the Olympic coast.  He said most of the tagged crabs have been moving north.  It’s interesting that migration seems to be going north and moving out of the South Jetty Site really fast. He said there could be cumulative impacts if the crabs are sticking around in the area over multiple dumps, but if they’re migrating out then there would be limited impacts.  He said the cumulative impacts seem to be minimal.  We will have this bigger array set up to see where the crabs are going.

Curtis said there isn’t much information on benthic invertebrates and a question that needs to be answered is whether razor clams are affected.  He said there doesn’t seem to be a lot of razor clams in the area as they are more near shore.  He said we have a few years’ data from the South Jetty site.  He asked if we could see any effect on their recruitment without any sampling.  Dan Ayres said there was a huge recruitment event this year.  Caren Braby said they have surveys on the Clatsop Spit.  He said it’s not exactly correlative but if there was a big decline we might be worried.  He said if people really wanted to do more infaunal study, NOAA could conduct continuous long-term monitoring through a contract, but he’s not sure it’s necessary based on the evidence so far.  Dan agreed.

Caren asked what we would want to see out of long-term monitoring.  She said there isn’t really a smoking gun as there are low to zero impacts detected for crabs which are our biggest concern.  Infauna monitoring would be a lot of work for data that is really hard to interpret.  Caren said there may be opportunity in something more trackable and sustainable such as flat fish studies which are relatively easy to do each year.  Curtis said they’ve observed equal numbers in flat fish before and after the dump.  He said the dump is large but comes down pretty quick and settles really quickly. Thin layer disposal seems to be working.

Scott asked whether we are feeding crabs and flat fish by bringing in an external new food source with the dredge materials and whether there’s a positive or negative impact.  Curtis said the first year there was definitely a buffet of crab parts from crabs being sucked up by the dredge and chewing them up. But they haven’t seen that since.  Jim said in 2007 there was a sediment analysis study done.  Jarod said the Corps assembled executive summaries of all the studies completed since we first started this process and he would have to go look that study up.

Dale said that he hasn’t heard too many complaints.  His bottom line is what happens in December at the South Jetty site.  He said when sites A and B were going steady, there were lots of complaints.  Thin layer isn’t having an impact on the crab resource itself.  While there doesn’t seem to be a negative impact, he hasn’t seen a positive yet either.  Site B had 50% reduction of harvest at the site, but with the thin layer we are not seeing that.  They can no longer tell where the site is and that is a major part of what I look for.

Curtis said with the array this year he would like to get out earlier, perhaps in late August.  Last year they had to wait until mid-September because of the pots.  He said this year they will be underwater with acoustic array.  Dale said there will be less gear this year as the pot limit has been reduced from 500 to 330.  Curtis said the area would be a couple square kilometers, the arrays are 350 meters apart, and they’re only five meters off the bottom.  He said if we could put them out earlier we could get a lot more data on the crabs as well as sturgeon.  Dan said there shouldn’t be too many individual fishermen.  Dale said crabs overlap this area right before the end of the season.  Curtis said they could give them the exact coordinates so they could fish between the lines.  He said we’d just ask that they not put their pots right on the nodes which are small and could be easy to miss.  He said the Esseons does it this way.  They have to wait to tag crabs and drop them the day before.  They could do the controls ahead of the Esseons schedule.

Placement and Monitoring Post-Pilot Project

Jim asked how soon we might have preliminary results from placement and monitoring.  Curtis said he presented preliminary results at the meeting in December and now has final results.

Jim asked if we desire to have the RSM folks out in October / November if we will have data from this year’s project by then.  George said, depending on timing of site surveys, October may be doable but November would be better.  Curtis said they bring nodes in in early November and it only takes a couple days to pull a story together.  More detailed information would be available early next year.

Jim said the next LCSG meeting would be combined with meeting with the RSM folks and include an update of this year’s work and two years of pilot projects.

Curtis reviewed slides of his data results from last year’s monitoring.  Key points include:

- Impact and control data show different movement.

- Crabs are moving much quicker during the dump.

- Each tag has a variable release but it’s between 2.5 and 4 minutes.

- It’s a pretty small area where they are impacts by the sand considering how fast they are moving around.

- Individual impacts on those crabs is pretty minimal.

- Any crabs outside of the immediate drop area don’t even feel it.

- Crabs  are not getting out of the way before the dump.

- Crabs move out of the zone before more than three dumps come by.  They are only getting hit with one to three dumps.

- They are able to get out from under the sand.

- Most are moving in straight lines, very rarely do we see them foraging around.

- Basically they all swim off in different directions in straight lines.  When we see them come back into the array much later they are still usually moving in straight lines.

- They are not following the current as the current is changing through this time and is more circular.  The crabs are moving more linearly yet not all in the same direction.

ONGOING SOUTH JETTY SITE MANAGEMENT

Ongoing Placement and Monitoring / Design of Benthic and Infauna Studies / Funding and Permitting Considerations

Jarod said the South Jetty site work will be similar to that in other years, with a target of 400k cubic yards.  He said it will be business as usual with limited monitoring.  It’s been a really positive response from the site so that’s good news.  He said it’s a 10 year permit, so we’re good there.  Curtis said he might deploy tagged crabs as he did last year.  He said they may deploy current in the main deposition zone to measure current velocity.

Caren asked when the 10 year permit started and what happens when that time is up.  Jarod said it was issued in 2012 and said we will have to reapply when it expires.  Caren said it’s a beneficial use project site that does not have monitoring and line item support in the budget.  She asked if there is some thought about applying under a different permit structure.  She said she’s thinking about the sustainability of monitoring and use and that has to come with some kind of responsibility.  She said this group cannot do that in a sustainable way so how do we transfer from a pilot study to ongoing maintenance of the South Jetty site.  Perhaps EPA could have or similar has responsibility for periodic monitoring.  Jarod said it’s like that now as a Clean Water Site.  He said it’s kind of built into their budget as a Clean Water Act site.

Jim said the RSMP stipulates that if monitoring shows red flags then LCSG convenes to address what adaptive management is needed. Caren said it’s a little more nuanced thinking about long-term sustainability of management of the site.  South Jetty site is a good example as we have done extensive work there and have shifted to the North Head Site and are now focusing on biological uncertainties there. We want to make sure that we revisit the impacts at the South Jetty site over  number of years of placement.  How do we do that?  How do we support that?  If having it as a Clear Water Act site brings institutional support to it, then that’s great.  But the onus is still on us to come up with what monitoring looks like and secure funding for periodic monitoring in the future.  Jarod said the money is still there, but it has been shifted to the North Head site. We have to figure out how we allocate that.

Caren said she is thinking about biological studies at South Jetty Site.  George said OSU is doing nearshore monitoring on both sides of the river.  There is accumulation at South Jetty site because we have been there longer.  Physical monitoring is being done.  Caren said she’s not suggesting we do a bunch of crab tagging again, but something that is more repeatable and sustainable.  George said he is curious about what Curtis was saying earlier in the meeting about razor clams.  Does the presence of razor clams correlate to dredging and placement practices?   If there is more accretion do we see more razor clam harvest?  Dan said they could look into this.  He said there are certainly regions where there are more razor clams.  The southern end typically has fewer clams then the north end.  George said he thinks there would be some net benefit.  Caren said they could get this data together and try to compare it to the placement, but there’s not a lot of years of data.  The South Jetty site project has been going on six years.  Dan said there is some data back to 1998.  George asked if there is data to compare Benson Beach to Long Beach.  Dan said they do not monitor at Benson Beach as there are not many razor clams there.  George said he is thinking in terms of trends – increased use of nearshore site, less erosion, decline in erosion rate and whether those trends correlate with more or fewer clams.

Jim said if you could demonstrate that near shore disposal increases the number of razor clams, then that’s a conversation that we could have with elected officials about funding.  Penny said isn’t that the whole reason to support these ecosystems.  Dan said yes, that’s why we are here.

George said it would be helpful to have data demonstrate some sort of beneficial impact.  Bobbak asked what source of funding would be available for collecting this data.  He said right now it’s just Corps funding.  He asked if it would strength the Corps argument that it benefits habitat and clams.  Jarod said yes, it strengthens the case for funding.  Penny said the Corps is always looking for places to put material so this would help keep material in the area.  If you can show through monitoring that it has another benefit, it helps our conversation.  Benefits to razor clams tie back to human use and recreation.  Jarod said if we are actually creating a benefit it would be huge plus for the program.

Scott said it would be difficult for us to draw conclusions.  Curtis said you have a post variation with the history of data that is out there.  The longer the study the better you can piece together the information post dredging and see the beneficial / negative impacts.

Scott asked given the importance of focusing on North Head site, what becomes of the longer-term understanding of what is happening at the South Jetty site.  He agrees that we should be studying the razor clams as a beach process.  Studying clams at the sites is not what we are talking about.  Jarod said the question is more do we have funds to track monitoring at the South Jetty site.  He said we do in the adaptive management piece that goes into the permit.

Caren said we haven’t talked about what long-term monitoring means.  She thinks monitoring should be done annually or bi-annually, but, realistically, doing something that we can sustain perhaps every three-five years may get us enough information.  She said let’s say this is in place for 50 years, what do we want to know in 50 years.  We need to start setting ourselves up for automation and routine monitoring. Ideally, it’s something that we can look at for the region that is consistent between Washington and Oregon. It’s early to talk about it now, but it’s important to talk about it so when we get five years down the road we are ready to start on it.  Jim agreed that we should keep this on the agenda so that we don’t have to restart the conversation in three-five years.

Scott said we are establishing a precedent evaluating the effects of thin layer disposal and it’s already being brought up in other contexts.  We want to get that right in terms of understanding what is happening over the long-term.

Bobbak asked about the RSMP update timeline.  Jarod and Jim said it was signed in 2011 with no expiration and an update every five years.  Jarod said everybody signed the cooperative declaration when we transferred co-convening to the states. Bobbak said it seems like long-term monitoring would be good to include in the update.  Jim said defining desired updates should be a priority.

BENSON BEACH AND SHALLOW WATER SITE PLACEMENT OPPORTUNITIES

Jim reviewed the Benson Beach portion of the December 2018 workshop summary.

Jarod said the work being done on the North Jetty limited the ability to pump over it when they were doing the work.  He said he wasn’t involved in the project, but the Corps placed 175k cubic yards of material onshore at Benson Beach in 2008, which was then all washed away by a storm.  Dale said in 2011 they put 300k yards onshore and a few weeks later he could not visually see it.  Jarod said we are a lot smarter now about the conditions there, so perhaps we could better determine where we place, how we place, and what the feature looks like.  Jarod said we still have to get over the funding hurdle of having to pay the incremental cost above the standard for placement.  The state helped to pay for the onshore placement in 2011.  Dale said funding was kind of a messy operation.  Jarod said if we have the ability to fund it, it makes it easier for everybody.  We’ve been successful at showing that we’re doing good work.

Caren she’s there’s another funding conversation about a new pump ashore vessel.  Jarod said a new Essayons is at least another 10 years away.  He said then we may be able to have conversations about a pump ashore vessel that would be part of the government fleet capability.  Essayons is pushing 40 years old and was repowered in 2009.

Jim said it appears that the short-term strategy is to increase volume at the Shallow Water site; the intermediate strategy is to have a conversation with the national RSM team about the hurdles of least cost requirements; and the long-term strategy is getting our own vessel.  Jarod said part of the intermediate strategy is to secure Corp funding for onshore placement.

Bobbak said a technical plan needs to be prepared identifying hurdles and the right strategy in the case funding becomes available.  Jarod said there will be another round of funding for 1122 projects that we could pursue.  Bobbak said the previous proposal would need to be buttoned up with additional data.  We could prepare a proposal and have it ready on the shelf for when the funding becomes available.  He said 1122 funding seems like the most viable option right now.  An argument could be that we have a significant amount of nearshore data and it would be beneficial to have similar onshore data.

Jim said we could pull out the old funding request for Benson Beach onshore placement and re-evaluate how to use it in the future.  Bobbak agreed that we could probably update it with the data that we have now.  He said we could look for any missing components that we might need to add for the 1122 program (beneficial use pilot program).

Dale asked if the Benson Beach onshore placement permit is still valid.  Bobbak said no and that in the grant process we would have to identify all the permitting paths.  He said they did a lot of that initial work with the Westport Project.  Bobbak said the last application process was in the spring and if they were to release another pilot program it would be nice to be prepared.

Jim asked if this should become a priority for the group.  Jarod said there were 95 projects submitted this last round and 10 were selected.  He said, as far as he knows, we are the only ones on the west coast that put something in like this.  Jarod said we can frame onshore placement as helping protect the jetty.  George said Benson Beach is a major erosion hot spot in Washington.  Jim said camping is now closed for the winter because of erosion, with some sites were permanently lost.

Dale said there is nothing from keeping large storm waves from coming into the park anymore.  Until just a couple of years ago, logs would help absorb the energy; now waves just go straight in.  George said the cobble stone they put in is working well so far; it’s made a huge difference.

Jim said it sounds as if the priority for Benson Beach is to use the former 1122 proposal for an update to the technical plan to compete for funding if available.  He said this needs to happen before spring in case that is the funding cycle.  Bobbak said ideally yes, it would be a Portland District proposal, not a Seattle one, but it’s a good framework to use.  Bobbak agreed to take the lead, George’s assistance.  George said it will entail gathering background data and synthesizing it to develop a tight motivation and purpose.  Bobbak asked if that is something Jarod could put into the contract renewal with George.  Jarod agreed.

Bobbak said they could use the Grey’s Harbor project as a guide.  George said the data is there, but it needs to be packaged up, which will take a couple of months.  Bobbak and George agreed this should be a priority.  George said it might be key to start thinking about environmental benefits for this proposal.  Bobbak said it would be easier to tell the story if the razor clam benefits were part of the longer-term monitoring.  Jim said we’re losing coastal habitat which has environmental and social impacts.

Jim asked how Bobbak and George see using this group in the effort.  Bobbak would like this group to review and contribute to the proposal.  He said having partners willing to write letters of support will be key as well.  We’ll want a statement of what agencies are on board and how much investment has already been made.

Rick said that the Corps just spent a significant amount of money restoring the jetty and reestablishing the adjacent wetlands.  Habitat enhancement would be lost if the same pattern of erosion happens.  Helping stop that is an environmental benefit.  A lot of money was spent on the jetty restoration work so the Corp would like to maintain it.  Bobbak said WDOE will take the lead with support from the group.  Jim said at the LCSG meeting in the winter we can ask for support of this effort.  Bobbak said they can give a status report to the group at that meeting and request for assistant where identified.  He said that timing would be good.

Dan said they don’t have original data on razor clams at Benson Beach, but they could run a baseline this summer.  He said it is safe to say there are not razor clams there, but we don’t have data to back it up. Dan said it takes one day to do one transect and they could do a couple of them.  George said they could correlate this with their beach elevation data.  Bobbak said it seems like it would be a good baseline to have with any of the work we plan to do.  George said the razor clam population comparison between high erosion and high accretion sites would be a good idea.  Dan said they have some data on the other side of Benson Beach.  Scott said he can look into how they can support this effort as well.

George brought up the Shallow Water site issue, noting that 1997 baseline acknowledges that the area around the site seemed to erode.  The baseline is outdated relative to the background bathymetry.  He said we’re not accumulating post 1997 at the site but everything around it continues to erode.  He said continued disposal at the Deep Water is wasting the dredged material.  He said we talked about eliminating the use of the Deep Water site, but we don’t have enough capacity in the system.  George said it’s good to acknowledge the huge bottleneck.  We have limited capacity until we have different infrastructure and we still have massive erosion issues.  The physical reality is telling us that we are losing the beach because we can’t put material on the beach or more nearshore.

Dale said, from his perspective, we just don’t want to increase the wave climate at all.  It’s most dangerous for the crab fishermen in the winter.  That’s the main reason not to increase the mounding height.  The lower the height, the safer for the fishermen.  Reasons for not mounding are greater today than they were when we started talking about this.

Jarod said it, while the height may not be increased over the five-foot limit, making the site bigger could mean more material could be placed without mounding higher.  George said if it’s only a mounding issue then maybe a larger site is the solution.

George said if we could expand the site where it’s eroding, we may be mitigating more than we are now.  Dale asked how long it has been since the Corps has done a two by two-mile study.  Jarod said probably five years, so it would be a good time for another one.  Jim suggested this as a topic for the December meeting.

NEXT STEPS AND CLOSING

Jim and Patty reviewed action items from the meeting:

- Schedule a LCSG meeting for this winter to include national RSM representatives.

- North Head site:

  - Dan and Dale will work on informing crab fisherman about the schedule for Curtis’ work.

  - Curtis to place arrays earlier in August if possible.

  - At the winter meeting, discuss what work should be undertaken in 2020.

  - Jarod to investigate funding for a sediment tracer study.

- South Jetty site:

  - Initiate razor clam monitoring.

  - At the winter meeting, discuss what a long-term monitoring program would entail, i.e. flat fish studies.

  - Assess whether we are feeding crabs and flat fish by bringing in sediment.

- Continue the conversation about what a long-term placement and monitoring plan should entail, including a schedule for long-term monitoring on a recurring basis.

- Identify what needs to be updated in the RSMP and how we go about doing it.

- As a priority, the group needs to be prepared to apply for 1122 funding if it becomes available, assuming a spring application schedule.  Ecology will take the lead.  We will bring a request to LCSG for support at the winter meeting.

- Shallow Water site:

  - At the winter meeting, discuss how do we apply lessons learned; are we using it to the best of its ability.

Patty concluded the meeting with a quick wrap up.  She said we met all the objectives for the meeting.  She said we will have a full meeting agenda for the LCSG workshop in the winter.

Meeting adjourned at 12:25 pm.